PRODUCT REQUIREMENTS DOCUMENT

Gridlog

Weekly Report Management Platform for Gridco Teams

| Version | Date | Status | Target Users | Frontend | Backend |
| --- | --- | --- | --- | --- | --- |
| v1.0 | February 2026 | Ready for Dev | 300+ Users | Quasar / Vue 3 | Django + DRF |

# Table of Contents

Table of Contents	2

1. Executive Summary	3

2. Problem Statement	3

3. Product Goals & Success Metrics	3

4. User Roles & Permissions	4

4.1 — Supervisor Hierarchy in Version 1	4

5. Core Features & Functional Requirements	4

5.1 — Authentication & Access Control	4

5.2 — Employee Portal	5

5.3 — Supervisor Dashboard	5

5.4 — Admin Panel	5

6. Report Schema & Lifecycle	5

6.1 — Report Fields	5

6.2 — Report Status Lifecycle	6

6.3 — Reporting Period Rules	6

7. Notification System	7

8. Non-Functional Requirements	7

9. Technical Architecture	8

9.1 — Technology Stack	8

9.2 — API Design Principles	8

9.3 — Key API Endpoints	9

10. Data Model Overview	10

11. Design Decisions & Rationale	10

12. Phased Roadmap — 4 Weeks	11

13. Out of Scope — Version 1	12

# 1. Executive Summary

Gridlog is an internal weekly reporting platform designed to replace ad-hoc report submissions via email, spreadsheets, and messaging tools. It provides a structured, role-based environment where employees submit standardized weekly progress reports, and supervisors review, comment on, and track their team's output — all within one purpose-built interface.

The platform serves a single organization with approximately 300+ users across two primary roles: Employees and Supervisors, with a System Administrator managing platform configuration. It is built on a Quasar/Vue 3 frontend consuming a Django REST Framework API backend, deployed as a single-tenant internal application for version 1.

Core Value Proposition: Gridlog eliminates reporting chaos, creates accountability, and gives supervisors a structured, searchable record of team performance — without adding unnecessary workflow overhead for employees.

# 2. Problem Statement

Organizations with 300+ employees and a multi-layer reporting structure face a consistent breakdown in weekly communication. Reports are submitted inconsistently through disparate channels — email, chat, shared drives — and supervisors have no unified view of their team's progress. The consequences are predictable: missed reports go unnoticed, supervisors spend time chasing submissions, and there is no durable, searchable record of individual progress or blockers over time.

Gridlog solves this by centralizing weekly reporting into a single structured workflow that enforces format consistency, automates reminders, and provides supervisors with a real-time dashboard of team submissions. The outcome is reduced administrative overhead, improved management visibility, and a permanent organizational record of employee output.

# 3. Product Goals & Success Metrics

| Goal | Description | Target Metric |
| --- | --- | --- |
| Structured Reporting | All reports follow a consistent standardized format across all employees | 100% format compliance |
| On-Time Submissions | Employees submit before the Friday 5 PM weekly deadline | 85%+ submission rate per week |
| Supervisor Visibility | Supervisors see all direct reports' statuses in one dashboard | Zero manual follow-up required |
| Feedback Loop | Supervisors can comment on reports; employees can view and reply | Comment activity tracked weekly |
| Automated Reminders | System-driven reminders reduce the supervisor follow-up burden | 90% reduction in manual chasing |
| Historical Record | Full searchable report history per employee accessible to supervisors and admins | Indefinite retention in v1 |

# 4. User Roles & Permissions

Gridlog operates on a three-role model. Every user is assigned exactly one role by the System Administrator at account creation. Roles determine which areas of the application are accessible and what actions may be performed. The Admin role is a dedicated platform management role and is not expected to submit or review employee reports.

| Role | Who They Are | Key Capabilities | Restrictions |
| --- | --- | --- | --- |
| Employee | Individual contributors; the majority of the 300+ user base | Submit weekly reports, save drafts, view own report history, view and reply to supervisor comments | Cannot view other employees' reports, access the supervisor dashboard, or manage user accounts |
| Supervisor | Team leads and managers overseeing assigned groups of employees | View all submitted reports from assigned employees, add comments, mark reports as reviewed, see team submission status in dashboard, receive notifications on new submissions | Cannot submit their own employee-style report, manage user accounts, or assign roles |
| Admin | IT, HR, or Operations staff responsible for platform management — typically 1–3 people | Create and deactivate accounts, assign roles, map employees to supervisors, manage reporting periods, view all reports organization-wide, export data, view audit log | No restrictions — full system access |

### 4.1 — Supervisor Hierarchy in Version 1

The reporting hierarchy is flat in v1: each employee is assigned to exactly one supervisor. A supervisor may manage multiple employees but has visibility into their own team only — they cannot view reports from other supervisors' direct reports. Multi-level hierarchy, such as a department director viewing rollup data across multiple supervisors, is planned for v2.

# 5. Core Features & Functional Requirements

### 5.1 — Authentication & Access Control

- Email and password authentication with JWT-based sessions using Django rest framework-simple jwt. Access tokens expire after 15 minutes; refresh tokens after 7 days.

- All new accounts require a forced password reset on first login. Passwords are hashed using Django's default PBKDF2 algorithm.

- Role-based route guards are enforced on the Quasar frontend. The backend enforces identical permission checks independently via DRF permission classes — frontend guards are UX-only and are never the sole security control.

- The Admin may deactivate any user account immediately. Deactivated accounts cannot authenticate. All associated report data is retained.

### 5.2 — Employee Portal

- The employee dashboard displays the current week's report status, a countdown to the submission deadline, and a quick link to the report history.

- The report editor presents all 7 defined fields. Narrative fields use Quasar's built-in QEditor for rich text formatting (bold, italic, bullet lists). Image embeds are not supported in v1.

- Reports auto-save as a draft every 60 seconds. Manual save is also available. A draft is not visible to the supervisor until explicitly submitted.

- The system enforces one report per employee per reporting week via a database-level unique constraint. Duplicate submissions for the same period are rejected.

- Once submitted, a report is locked for editing. The employee can view supervisor comments and post replies after submission.

- The report history view shows a paginated list of all past reports with status badges, submission timestamps, and comment counts.

### 5.3 — Supervisor Dashboard

- The team overview table lists all assigned employees with their current week's report status and submission timestamp, providing an at-a-glance view of team progress.

- Clicking an employee row opens their submitted report in a read-only view with an inline comment panel displayed alongside.

- Supervisors may add multiple comments per report. Comments are plain text with a 2,000-character maximum per comment.

- The 'Mark as Reviewed' action transitions a report to Reviewed status and sends an in-app notification to the employee.

- The dashboard supports filtering by submission status, searching by employee name, and browsing historical reports by date range for any assigned employee.

### 5.4 — Admin Panel

- User management: create, edit, and deactivate individual accounts. Bulk CSV import is supported for initial onboarding of 300+ users.

- Role assignment interface and a supervisor-to-employee mapping UI for managing organizational team structures.

- Reporting period management: periods are auto-generated each Monday. The Admin may extend deadlines or close periods early as needed.

- An organization-wide dashboard shows all employees, their supervisors, and weekly submission rates.

- Data export: reports downloadable as CSV or PDF, filterable by date range, team, or organization-wide scope.

- Audit log: a searchable, append-only record of all significant platform actions including logins, submissions, role changes, and comments. Retained for a minimum of 12 months.

# 6. Report Schema & Lifecycle

### 6.1 — Report Fields

Every weekly report on Gridlog follows a fixed seven-field schema, consistent for all employees. Rich text output is stored as sanitized HTML and sanitized server-side before persistence.

| # | Field | Input Type | Required | Character Limit |
| --- | --- | --- | --- | --- |
| 01 | Reporting Week | Auto-populated, read-only — displays the Monday–Sunday date range for the current period | Automatic | — |
| 02 | Accomplishments This Week | Rich text (bold, italic, bullet lists supported) | Yes | 3,000 |
| 03 | Goals for Next Week | Rich text | Yes | 2,000 |
| 04 | Blockers & Challenges | Rich text — impediments to progress or items requiring supervisor attention | No | 1,500 |
| 05 | Support Needed | Plain text — specific requests from the supervisor or other teams | No | 1,000 |
| 06 | Overall Progress Rating | Dropdown: On Track / At Risk / Behind / Completed Early | Yes | Single selection |
| 07 | Additional Notes | Plain text — any other relevant information for the supervisor | No | 1,000 |

### 6.2 — Report Status Lifecycle

A report progresses through four defined states. Transitions are strictly one-directional. The System Admin may reset a report to Draft in exceptional circumstances only.

| Status | Set By | Meaning | Visibility to Supervisor |
| --- | --- | --- | --- |
| Not Started | System default | No report activity exists for the current week | Employee appears as Not Started in the supervisor team table |
| Draft | Employee saves | Report is in progress. Auto-saved every 60 seconds. Freely editable by the employee. | Draft is not visible to the supervisor |
| Submitted | Employee clicks Submit | Report is finalized and locked. Submission notification dispatched to supervisor immediately. | Supervisor may read the report and add comments |
| Reviewed | Supervisor marks Reviewed | Supervisor has acknowledged and reviewed the report. | Employee receives an in-app notification; all comments become visible |

### 6.3 — Reporting Period Rules

- The submission deadline is Friday 11:59 PM. Late submissions are accepted after this time but are flagged visually as 'Late' in both the employee portal and supervisor dashboard.

- A new reporting period is automatically created every Monday by a Celery scheduled task. No manual intervention is required under normal operating conditions.

- Employees may only submit reports for the current active period. Past periods are read-only in v1.

# 7. Notification System

Gridlog delivers notifications through two channels in v1: in-app (displayed via a notification bell in the navigation bar with an unread count badge) and email (transactional HTML templates using consistent organizational branding). All scheduled notification tasks are executed via Celery beat. Users may opt out of specific email notification types through their profile settings. In-app notifications cannot be fully disabled in v1.

| Trigger Event | Recipient | Channel | Timing |
| --- | --- | --- | --- |
| Employee submits a report | Assigned Supervisor | In-app + Email | Immediate |
| Supervisor adds a comment | Employee | In-app + Email | Immediate |
| Employee replies to a comment | Supervisor | In-app + Email | Immediate |
| Weekly reminder — no submission yet | Employee | Email | Wednesday 9:00 AM (if no draft or submission exists for the current period) |
| Deadline approaching | Employee (not yet submitted) | Email + In-app banner | Friday 9:00 AM |
| Overdue summary for the week | Supervisor | In-app | Friday 6:00 PM — lists all employees who have not submitted |
| Report marked as Reviewed | Employee | In-app | Immediate |

# 8. Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | API response time — p95 under normal operating load | < 400ms |
| Performance | Single-page application initial load time (cached assets) | < 2 seconds |
| Scalability | Concurrent active users during Friday peak submission period | 300+ simultaneous users without degradation |
| Availability | Platform uptime SLA | 99.5%, excluding scheduled maintenance windows |
| Security | JWT session token expiry | Access token: 15 minutes ¦ Refresh token: 7 days |
| Security | Data isolation between users | Enforced at the API layer. Employees cannot access any other user's report data under any condition. |
| Security | Password complexity policy | Minimum 8 characters; at least 1 uppercase letter, 1 number, and 1 special character |
| Data Retention | Report and audit data | Indefinite retention in v1. Configurable purge policy is planned for v2. |
| Accessibility | WCAG conformance level | Level AA for all primary user flows |
| Browser Support | Tested and supported environments | Chrome 110+, Firefox 110+, Edge 110+, Safari 16+. Fully mobile-responsive. |
| Audit | Minimum audit log retention | 12 months of events retained at all times |

# 9. Technical Architecture

### 9.1 — Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Quasar / Vue 3 | Composition API, Pinia for global state management, Vue Router with role-based guards |
| Backend | Django 4.x + DRF | Django REST Framework; all business logic and permission checks enforced server-side |
| Database | PostgreSQL 15+ | Full-text search, unique constraints, relational integrity |
| Auth | JWT — SimpleJWT | djangorestframework-simplejwt; access token 15 min, refresh token 7 days |
| Task Queue | Celery + Redis | Asynchronous notification dispatch and all Celery beat scheduled reminder tasks |
| Email | SMTP / SendGrid | Transactional HTML email delivery |
| Real-time | 30-second polling | In-app notifications polled every 30 seconds in v1. Django Channels / WebSocket upgrade planned for v2. |
| Rich Text | Quasar QEditor | Built-in editor. Outputs HTML stored in the database. All input sanitized server-side before persistence. |
| Deployment | Docker Compose | Services: Nginx (static assets + reverse proxy), Gunicorn (Django), PostgreSQL, Redis |

### 9.2 — API Design Principles

- RESTful architecture. All endpoints are namespaced under /api/v1/ and versioned from day one. Breaking changes will be introduced under /api/v2/.

- All permission checks are enforced by DRF permission classes server-side. Frontend route guards exist for user experience only and are never the sole enforcement mechanism.

- All list endpoints are paginated with a default page size of 25 records.

- All error responses follow a consistent format: { "error": "Human-readable message", "code": "ERROR_CODE" }.

### 9.3 — Key API Endpoints

| Endpoint | Method | Description | Access |
| --- | --- | --- | --- |
| /api/v1/auth/login/ | POST | Authenticate user; returns JWT access and refresh token pair | Public |
| /api/v1/auth/refresh/ | POST | Obtain a new access token using a valid refresh token | Authenticated |
| /api/v1/reports/ | GET, POST | List the employee's reports / create a new report for the current period | Employee |
| /api/v1/reports/{id}/ | GET, PATCH | Retrieve or update a draft report. Submitted reports are read-only. | Employee (own) |
| /api/v1/reports/{id}/submit/ | POST | Transition a draft report to Submitted. Triggers supervisor notification. | Employee (own) |
| /api/v1/supervisor/reports/ | GET | All submitted reports for employees assigned to the authenticated supervisor | Supervisor |
| /api/v1/supervisor/reports/{id}/review/ | POST | Transition a report to Reviewed. Triggers employee notification. | Supervisor |
| /api/v1/reports/{id}/comments/ | GET, POST | List comments or add a new comment to a report | Supervisor; Employee (own report) |
| /api/v1/admin/users/ | GET, POST | List all users or create a new account | Admin |
| /api/v1/admin/users/{id}/ | PATCH, DEL | Edit user details or deactivate an account | Admin |
| /api/v1/notifications/ | GET | Retrieve the authenticated user's in-app notifications (paginated) | Authenticated |
| /api/v1/notifications/read/ | POST | Mark one or more notifications as read | Authenticated |

# 10. Data Model Overview

The following table describes the primary data models for Gridlog v1. All models are implemented as Django ORM models backed by a PostgreSQL database.

| Model | Key Fields | Notes |
| --- | --- | --- |
| User | id, email, full_name, role (employee¦supervisor¦admin), is_active, supervisor_id FK→User (nullable), created_at | supervisor_id is null for supervisors and admins. Each employee has exactly one assigned supervisor. |
| ReportingPeriod | id, start_date, end_date, deadline, is_closed | Auto-generated each Monday by Celery beat. Admin can close early or extend the deadline. |
| Report | id, employee_id FK→User, period_id FK→ReportingPeriod, status, accomplishments, goals_next_week, blockers, support_needed, progress_rating, additional_notes, is_late, submitted_at, created_at, updated_at | Unique constraint on (employee_id, period_id). Draft status is not visible to supervisors. |
| Comment | id, report_id FK→Report, author_id FK→User, body, parent_id FK→Comment (nullable), created_at | parent_id enables one-level reply threading. Replies to replies (depth > 1) are not supported in v1. |
| Notification | id, recipient_id FK→User, type, message, is_read, related_report_id, created_at | Stores in-app notifications. Email delivery is handled asynchronously by Celery. |
| AuditLog | id, actor_id FK→User, action, target_model, target_id, metadata JSON, timestamp | Append-only. Records are never updated or deleted. Minimum 12-month retention enforced. |

# 11. Design Decisions & Rationale

The following table documents key scoping decisions made during PRD development. Items marked 'Confirm before Dev' require explicit product owner sign-off before sprint 1 begins. Items marked 'Locked for v1' are architectural decisions that should not be reopened during v1 development without a formal scope change and timeline impact assessment.

| Decision Area | v1 Decision | Rationale | Status |
| --- | --- | --- | --- |
| Authentication | Email + password only. No SSO or LDAP. | SSO integration adds significant auth complexity. Internal auth is sufficient for an org-facing tool and can be extended post-launch. | Confirm before Dev |
| Dual roles | One role per user. No employee/supervisor overlap. | Simplifies permission logic and avoids edge cases in report visibility. Dual-role support can be introduced in v2 if required. | Confirm before Dev |
| Supervisor hierarchy | Flat — each employee has one supervisor; no rollup views. | Hierarchical permission scoping and rollup queries add significant backend complexity that is not needed for the v1 use case. | Locked for v1 |
| Report rejection | No rejection flow. Supervisors can comment only. | Comments achieve the same practical outcome. A reject/resubmit state machine adds implementation and UX complexity without clear v1 benefit. | Confirm before Dev |
| File attachments | Text-only reports in v1. No file or image uploads. | File storage infrastructure, server-side content scanning, and associated costs are deferred. Rich text fields meet the v1 content need. | Locked for v1 |
| Report template | Fixed 7-field schema. No admin customization in v1. | A fixed schema ensures consistent, exportable data and simplifies validation. Admin-configurable templates are planned for v2. | Locked for v1 |
| Reporting frequency | Weekly only — Monday to Sunday. No other cadences. | Weekly is the standard cadence for this use case. Bi-weekly or monthly periods can be added in v2 once adoption patterns are understood. | Confirm before Dev |
| Timezone handling | Single org-wide timezone configured by the Admin. | Per-user timezone support adds significant complexity to deadline calculation and UI display. Org-wide timezone is adequate for single-tenant. | Confirm before Dev |
| Tenancy model | Single-tenant internal deployment only. | Building multi-tenant architecture prematurely adds complexity without a clear near-term need. SaaS-ification is a separate future decision. | Locked for v1 |
| Late submissions | Accepted after deadline; flagged visually as Late. | Hard cutoffs risk blocking submissions for legitimate reasons (travel, illness). Visual flagging preserves accountability without obstruction. | Confirm before Dev |

# 12. Phased Roadmap — 4 Weeks

The roadmap below sequences delivery across six milestones. Each milestone produces working, testable software. The delivery order is designed to establish infrastructure early, unblock dependent features, and enable usability testing before the final polish milestone.

| Milestone | Timeline | Deliverables |
| --- | --- | --- |
| M1 — Foundation & Auth | Weeks 1 | Django project scaffolding, PostgreSQL, Docker Compose. User model with three roles. JWT auth endpoints: login, refresh, logout. Forced first-login password reset flow. Quasar project with Pinia, Vue Router, and role-based route guards. Login page and authenticated shell layout. |
| M2 — Admin Panel & User Mgmt | Weeks 2 | Admin dashboard: create, edit, and deactivate accounts. Bulk CSV import for 300+ users. Role assignment UI and supervisor-to-employee mapping. Reporting period auto-generation via Celery beat every Monday. Audit log model with write operations wired to all admin actions. |
| M3 — Employee Submission | Weeks 2 - 3 | Report model and full API: create, draft save, 60-second auto-save, submit. Employee portal dashboard with status indicator and deadline countdown. Report editor with all 7 fields and QEditor rich text. State machine enforced server-side with unique constraint on (employee, period). Report history view — paginated, with status and comment count. |
| M4 — Supervisor Dashboard | Weeks 3 | Team overview table with per-employee status and submission timestamps. Report detail view (read-only) with inline comment panel. Comment API: add, list, one-level reply threading. Mark as Reviewed action with employee notification. Filter by status, search by name, and historical browsing by date range. |
| M5 — Notifications & Reminders | Weeks 3 - 4 | In-app notification model, API, and notification bell component with unread count. Branded HTML email templates for all 7 trigger types. Celery beat tasks: Wednesday 9 AM reminder, Friday 9 AM deadline alert, Friday 6 PM overdue summary. Notification preference settings in user profile. |
| M6 — Polish, Export & Launch | Weeks 4 | Admin data export to CSV and PDF for any date range, team, or org-wide scope. Organization-wide submission rate view. Complete error handling, loading states, and empty states across all views. End-to-end test suite, security review, load test to 300 concurrent users. HTML input sanitization audit. Production deployment with monitoring. Initial 300-user onboarding via CSV import. |

# 13. Out of Scope — Version 1

The following capabilities are explicitly excluded from v1 to maintain a focused, deliverable scope. Each item is a candidate for v2 based on post-launch usage data and feedback. These decisions must not be reopened during v1 development without a formal scope change review and a corresponding adjustment to the delivery timeline.

| Feature | Reason for Deferral |
| --- | --- |
| SSO / LDAP / Active Directory integration | Significant authentication complexity. Internal email and password authentication is sufficient for v1 and can be extended post-launch with minimal disruption. |
| Multi-level supervisor hierarchy | Hierarchical permission scoping and rollup report views require substantially more backend complexity than the flat model used in v1. |
| Report rejection and resubmission workflow | Supervisor comments provide equivalent practical value in v1. A formal reject/resubmit state machine adds implementation and UX complexity without sufficient benefit at this stage. |
| File and image attachments in reports | File storage infrastructure, server-side content scanning, and associated storage costs are deferred. Rich text fields fully satisfy the v1 content requirement. |
| Admin-configurable report templates | A fixed schema ensures consistent, exportable data and simplifies server-side validation. Template customization will be designed in v2 once reporting usage patterns are established. |
| Native iOS and Android applications | The Quasar SPA is fully mobile-responsive. A native application will be assessed once adoption and mobile usage data are available post-launch. |
| Analytics and trend dashboards | Meaningful trend analysis requires weeks of accumulated report data. Analytics and visualization features will be introduced in v2 after a sufficient dataset exists. |
| Multi-tenant architecture | Single-tenant internal deployment is the v1 target. Multi-tenancy introduces substantial architectural complexity and is a separate product decision for a future phase. |
| Browser and mobile push notifications | In-app notification polling and email fully cover the v1 notification requirement. Push delivery via service workers or native APIs is deferred to v2. |
| Third-party integrations (Slack, Teams, JIRA) | No external webhooks or integration endpoints are included in v1. Integration capability will be assessed based on post-launch demand. |

Gridlog  ·  Product Requirements Document v1.0  ·  Confidential

This document is the single source of truth for Gridlog v1 development. All scope changes require formal sign-off prior to implementation.